Minutes of Meeting

| Meeting Date and Time | 09-Feb-2026, 12:00 PM IST | Minutes Drafted Date | 09-Feb-2026 |
| --- | --- | --- | --- |
| Meeting Organizer | Jayesh (Project Manager) | Meeting Title | Travel Website Project Kickoff |

Attendees

• Samarth – Client (CEO, BeyondMiles) • Jayesh – Project Manager • Tamil Mani – Team Lead / Facilitator • Huzaif – Frontend Developer / PPT Designer • Aginas – Backend Developer / Database Schema Designer • Aditya Chauhan – QA / Timekeeper

Brief Description / Agenda

• Introduction of team members and roles. • Project scope briefing by the client. • Clarification discussion with technical team. • Requirement and vision gathering for Travel Web App. • Finalization of deliverables and internal deadlines. • Technical and compliance points discussion. • Assignment of next steps and responsibilities. • Meeting closure.

| Summary of the discussion |  |
| --- | --- |
| No | Items Discussed |
| 1 | Team introductions facilitated by Tamil Mani; client discussion initiated by Samarth. |
| 2 | Client explained full scope: user modules, admin modules, payment integration, UI expectations. |
| 3 | Clarifications provided on security, data privacy, mobile responsiveness, and payment gateway. |
| 4 | Client set expectations: responsive UI, secure login, Razorpay payment integration, clean travel theme. |
| 5 | Timeline agreed for SRS: 2 days; UI & DB schema drafts: within 48 hours. |
| 6 | Next steps include sharing UI mockups, DB schema, and SRS V1 for approval. |

| Meeting Conclusion |  |  |  |
| --- | --- | --- | --- |
| All members aligned with the proposed scope and timelines. The client appreciated the clarity and structured approach. Team agreed to proceed with SRS drafting, followed by development after sign-off. |  |  |  |
| Action Items |  |  |  |
| No | Action Item | Owner | Due Date |
| 1 | Share additional travel branding requirements with PM. | Samarth (Client) | 10-Feb-2026 |
| 2 | Submit Minutes of Meeting document. | Jayesh | 09-Feb-2026 (EOD) |
| 3 | Draft and submit SRS V1 and Design Specification. | Jayesh & Team | 11-Feb-2026 |
| 4 | Provide initial database schema design. | Aginas | 11-Feb-2026 |
| 5 | Prepare initial UI wireframes for review. | Huzaif | 12-Feb-2026 |

| Decision Register |  |  |  |
| --- | --- | --- | --- |
| No | Decision | Decision By | Date |
| 1 | Proceed with development after SRS approval. | Team & Client | 1 |
| 2 | SRS V1 to be delivered within 2 days. | Project Manager & Team | 2 |